AI Talk Show

Project Session Summary

Updated 2026-03-09 — for continuity across Claude sessions

# Project Vision

A console-based (first) then web-based moderated panel discussion app where a human moderator directs conversation between multiple AI panelists (and optionally human panelists). Inspired by a talk show format — the moderator holds the talking stick and directs who speaks. Each panelist hears the full conversation history regardless of who a prompt was directed at.

Longer term vision includes: Slack integration as a natural multi-user text interface, text-to-speech/speech-to-text for a real talk show feel, YouTube content production, and potentially a multi-user hosted platform.

# Current Status

A working Python console spike is complete and road-tested. Core conversation loop is functional with:

- Multiple Claude panelists with different role-based personas (Sartre, Watts, Shaman, Skeptic, Optimist, Default)

- Web search enabled per panelist (Anthropic server-side tool)

- Sticky target, pending state for /all broadcasts

- Clean annotated transcripts saved to file

- Multi-line / paste-safe input via . send sentinel

- TTS pipeline in TTS/ subdirectory (ElevenLabs)

# File Structure

AI_Talk_Show/

├── roles/

│   ├── default.yaml

│   ├── skeptic.yaml

│   ├── optimist.yaml

│   ├── sartre.yaml

│   ├── watts.yaml

│   └── shaman.yaml          ← NEW: added this session

├── TTS/

│   ├── render_transcript.py

│   ├── tts_voices.yaml

│   └── list_voices.py

├── models.py

├── panelist.py

├── moderator.py

├── conversation.py

├── session.py

├── roles.py

└── main.py

# New This Session

## shaman.yaml — New Role

Designed collaboratively in this session. The Shaman role fills a gap in the existing role set: not a framework-advocate (like Sartre or Watts), not an adversarial skeptic, but a careful interlocutor whose primary move is illumination. Road-tested in two transcripts.

Key characteristics:

- Identifies the single most load-bearing unexamined assumption

- Holds multiple framings simultaneously without forcing resolution

- Epistemic honesty as substantive contribution, not hedge

- Goes deep on one thing rather than wide on many

- Finds the question underneath the question

- Integrates web search selectively: one reframing fact beats three supporting ones

Deployed as panelist named 'Basho' in road-test sessions. Voice feels genuine per moderator assessment. Verbosity improved with updated yaml vs first draft.

## Road Test Transcripts

Two full transcripts generated and reviewed this session:

- Sartre + Watts discussing 'The End' — a short story written in a sports bar. Strong performance. Sartre/Watts dynamic generative; your wife's nine-word response was the sharpest moment in the transcript.

- Sartre + Shaman (Basho) + Watts discussing ethical obligations to non-humans. Otto the octopus arrived as anecdote and ended up doing serious philosophical work. Shaman performed well; verbosity present but improved in second run.

# Staged Features & Enhancements

The following have been designed and agreed upon but not yet implemented:

## 1. shaman.yaml Refinements

- Add 'single most load-bearing' — sharpen focus to one assumption

- Add web search guidance: one reframing fact beats three supporting ones

- Add 'go deep on one thing rather than wide on many'

Status: Ready to implement. Low effort, high value.

## 2. Guest Management Commands

- /add_guest Name role — introduce and onboard new panelist mid-session

- /drop_guest Name — thank and dismiss panelist gracefully

Under the hood for /add_guest:

- Moderator composes introduction (recorded as Statement)

- System generates onboarding summary of conversation so far

- New panelist receives summary + current window going forward

- After onboarding, new panelist is on equal footing with existing panelists

Under the hood for /drop_guest:

- Moderator prompted for farewell words (recorded as Statement)

- Panelist removed from conversation.panelists and pending_respondents

- Handle remains in history — other panelists can still reference their contributions

- Guard: warn if dropping panelist mid-pending

## 3. Conversation Summarization

Required for guest onboarding and long-session context management. Same mechanism serves both.

- New summarize_history() function — API call generating narrative summary of out-of-window turns

- Triggered automatically at window threshold OR manually by moderator

- Summary prepended to new panelist history as briefing message

- Conversation class needs onboarding_summary field on panelist records

## 4. Gemini Panelist

- GeminiPanelist(Panelist) subclass

- Own format_history() — Gemini uses 'model' not 'assistant', system instruction passed separately

- Own API key handling

- Enables true multi-provider panels

# Full Roadmap (Prioritized)

- shaman.yaml refinements — concision and web search guidance

- Guest management — /add_guest and /drop_guest with summarizer

- Conversation summarization — auto-trigger at window threshold

- Gemini panelist — GeminiPanelist subclass

- Persistence — save/load conversations to SQLite, resume later

- Slack integration — natural multi-user text interface (see below)

- Web UI — Flask frontend, user login, conversation history browser

- Speech layer — TTS for AI voices (ElevenLabs), STT for human panelists

# Slack Integration — Design Notes

Identified this session as a more natural next interface than TTS/STT. Slack is already where distributed conversations happen; no new interaction patterns required.

## Natural Mapping

- Slack channel = panel discussion session

- Channel messages = turns in conversation

- Bot layer = routes messages to AI panelists, posts responses

- Moderator = Slack user typing naturally

- AI panelists = distinct bot personas with own names and avatars

- Human panelists = registered Slack users whose messages become Turns

## Key Design Decisions

- Open floor model preferred over strict turn-taking — moderator shapes flow, doesn't gate every word

- AI panelists respond when @mentioned by moderator OR when addressed by name in channel

- Moderator tools become light interventions: /all, @panelist, /add_guest, /drop_guest, /hold

- SYSTEM_PROMPT_TEMPLATE needs a Slack variant — relaxed turn-taking norms, panelists may address each other

- Human panelists registered via /add_guest @username human — their Slack messages become Turn objects

## What Stays Unchanged

The core architecture is provider-agnostic. All of models.py, conversation.py, panelist.py, roles/, moderator.py survive unchanged. Slack is a new session.py sibling — slack_session.py — not a replacement.

## Web App Implications

- State management: standard web app pattern — load Conversation from DB, do work, save back

- ClaudePanelist becomes a data model reconstructed from DB per request

- Async required for API calls — streaming preferred

- Concurrent users need session locking strategy

- Console spike is proof of concept; web version reuses concepts and data structures, not session loop

# Architecture — What the Console Spike Has Validated

## Proven and Portable

- Turn, Prompt, Statement, Conversation data structures — translate cleanly to DB tables

- Panelist abstraction with per-subclass format_history() — correct design, survives web transition

- name vs handle separation — proved its value with two Claude panelists

- Role YAML system — portable, extensible, already six roles

- Statement vs Prompt distinction — clean and useful

- Moderator command grammar — well-tested

- Web search integration — working, adds real value

## Known Gaps

- Guest add/drop not yet implemented — design clear

- Conversation summarization not yet implemented

- Gemini panelist not yet implemented

- Conversation needs membership-over-time model for changing casts

# Observations from Road Testing

- Historical figure roles (Sartre, Watts) hold up under pressure including live political material

- Shaman role has genuine voice — neither framework-advocate nor pure skeptic

- Verbosity is the main tuning problem — web search returning rich material triggers longer responses

- The moderator's human contributions (wife's nine words, octopus humor story) consistently outperform the philosophical scaffolding

- Three-panelist sessions work well; moderator sequencing of responses shapes narrative arc significantly

- Family Feud contamination observation (AI training on AI output) resonated strongly on LinkedIn — 300+ impressions in one hour

- The human panelist becomes more valuable, not less, as AI corpora contaminate each other

# Outreach — Paul Saffo

LinkedIn message drafted and sent this session to Paul Saffo (Silicon Valley forecaster, Stanford, Singularity University, Atlantic Council). Lead with the Family Feud problem and Sartre/Watts transcript. Asked for reaction or pointer to who should be paying attention.

Project is public: https://github.com/digamesystems/AI_Talk_Show

# Notes for Next Session

Good next steps in rough priority order:

- Apply shaman.yaml refinements — five minute task

- Implement summarize_history() — the lynchpin for guest management and context windowing

- Implement /add_guest and /drop_guest commands

- Run a session with guest add/drop to validate the design

- Explore Slack Bolt SDK for interface prototype

- Follow up on Paul Saffo outreach

Claude Code has memory of this project at ~/.claude/projects/.../memory/MEMORY.md — no need to paste this document when working in Claude Code. Just open the project and say 'let's continue'.